# Proposal

WOYKE — Custom Jewellery E-Commerce Platform with Visual Configurator

Revised Proposal v2 — Updated Following Client Design Brief Review

Prepared for: Yoke / WOYKE

Prepared by: Codingo Singapore (Codingo Assignments Pte. Ltd.)

Contact: hello@codingo.sg | enterprise.codingo.sg | +65 9456 2307

Date: 26 March 2026

# 1. Project Overview

This is the revised proposal for WOYKE following our meeting and receipt of the WOYKE Web Designer Brief v5. The scope has been updated to reflect the confirmed product details, the full configurator specification, brand and UX direction, and agreed changes from the Q&A session.

WOYKE (pronounced “woke”) is a lab-harvested stone jewellery brand targeting Singapore, Malaysia, and broader SEA. The platform is built around a guided, step-by-step jewellery configurator — the core experience — supported by a polished e-commerce store, dual-language support, and a full admin system. The mood throughout is that of a precise, educated, creative maker: warm and approachable but never generic.

# 2. Key Changes from Previous Proposal

| Item | Previous Proposal | Revised (This Document) |
| --- | --- | --- |
| Brand name | Yoke | WOYKE (pronounced woke) |
| Product catalogue | General jewellery categories | 100 products with client-provided title, description, and 1 image per product (real-life ring-on-finger photography) |
| Inventory management | Assumed existing system | Built from scratch as part of the platform |
| Interchangeable pieces (Step 3) | General concept | Client to provide images for each valid combination; system enforces only valid pairings in the configurator |
| AR try-on | Included as add-on | Removed entirely |
| Site colour & mood | Generic | Off-white (#FAF8F5) base with champagne gold (#C9A84C) accents, per WOYKE brand guide. Maker aesthetic: educated, precise, warm. |
| Typography | Not specified | DM Serif Display / Lora for headings; Plus Jakarta Sans for body. No Inter/Roboto/Arial. |
| Customer authentication | Optional account creation | Required customer login: phone number + password + OTP verification |
| Configurator steps | Simplified generic flow | Full 11-step WOYKE configurator per design brief (Occasion → Category → Interchangeability → Stone → Side Stones → Metal → Colour → Category-specific options → Engraving → Sizing → Gift) |

# 3. Revised Scope of Work

## 3.1 Brand & Visual Design

All design will adhere strictly to the WOYKE brand guide:

- Background: soft off-white (#FAF8F5) primary, warm cream (#F2EDE4) secondary

- Accent: champagne gold (#C9A84C). Gold is an accent, never the background.

- Typography: DM Serif Display or Lora (headings), Plus Jakarta Sans (body/UI), Cormorant Garamond / Playfair Display / DM Mono (engraving preview)

- Layout: side-by-side desktop (configurator left, live preview right); single-column step-by-step mobile

- Animations: smooth horizontal step transitions, warm gold glow on selection, soft shimmer on live preview update, liquid-gold progress bar fill

- Mood: educated, precise, creative maker — warm and approachable, never stiff or generic luxury

## 3.2 Landing / Hero Page

- Full-screen warm hero with lifestyle photography (real people wearing WOYKE pieces)

- Headline: “i am, we are.” (always lowercase, always)

- Primary CTA: “Start Designing”; Secondary CTA: “See How It Works”

- Sustainability strip: Lab-harvested stones · Ethically made · Free shipping · 30-day returns

- Occasion inspiration row: horizontally scrollable on mobile, 4-column grid desktop. Each card pre-loads a suggested configuration.

- Staggered hero reveal animation on page load

## 3.3 Customer Authentication

A required customer account system with the following login flow:

- Login via phone number + password

- OTP verification sent to phone on login and account creation

- Saved designs synced to account on sign-up (guest designs preserved via localStorage until then)

- Customer dashboard: view order history, saved configurations, track orders, download invoices

- Account required to place an order; browsing and configuring remain open without login

## 3.4 Product Catalogue

- 100 products loaded at launch, with client-provided title, description, and 1 real-life product image per item (ring-on-finger photography style)

- Categories: Rings, Stud Earrings, Dangling Earrings, Pendants, Necklaces, Bracelets, Bangles, Brooches, Anklets

- Product grid with warm retail feel — real people, real moments, not clinical product shots

- Filter and search by category, stone, metal, price range

- Each product page links directly into the configurator, pre-loaded with the product’s base configuration

## 3.5 The WOYKE Configurator (11-Step Guided Flow)

The configurator is the heart of the platform. It is designed as a warm guided quiz — one decision per screen, large visuals, plain English, and emotion-led prompts throughout.

| Step | Name | Description |
| --- | --- | --- |
| 1 | Occasion | 18 occasions displayed as illustrated cards (First Paycheck, Proposal, Wedding, Birthday, etc.). Sets the mood and default suggestions for the session. |
| 2 | Jewellery Category | 9 categories: Ring, Stud, Dangling Earring, Pendant, Necklace, Bracelet, Bangle, Brooch, Anklet. Routes customer to the appropriate Step 8 branch. |
| 3 | Interchangeability | WOYKE signature feature. Shows only valid combination options for the chosen category (e.g. Stud ↔ Dangling, Ring ↔ Pendant). Each option includes a looping micro-animation. Images provided by client for each valid combination. |
| 4 | Main Stone | Stone type (Diamond, Ruby, Sapphire, Emerald, etc.), shape (10 cuts: Round Brilliant, Princess, Cushion, Oval, Pear, Emerald, Asscher, Marquise, Radiant, Heart), and size (S/M/L with advanced toggle for carat/cut/colour/clarity/certificate). |
| 5 | Side Stone(s) | Optional. Same stone options as Step 4. Up to 2 side stones. Narrowed shape set (Round, Baguette, Trillion, Princess). Mixing encouraged. |
| 6 | Metal Type | 18K Gold or Platinum 950. Tooltip explains the difference. |
| 7 | Metal Colour | Yellow Gold, White Gold, Rose Gold, Gunmetal (18K only), Black Gold (18K only). Displayed as large swatches with personality tags and hover lifestyle images. |
| 8a–8i | Category-Specific Options | Each jewellery category has its own design branch covering sub-type, profile/shape, thickness, surface finish, stone setting styles, clasp options, and sizing. Full detail per the WOYKE brief. |
| 9 | Engraving | Optional. Max 30 characters. Live font preview: Script, Classic Serif, Modern Block. Placement appropriate to each category. |
| 10 | Sizing | Category-appropriate sizing with built-in visual guides and free sizer kit offer for rings. |
| 11 | Gift Options | Gift message (150 chars), WOYKE gift box (always included), hide-price toggle, premium gift wrap upgrade, virtual gift card option. |

Live preview panel updates in real time with every selection. Price counter updates dynamically throughout. Back/undo always visible.

## 3.6 Special Configurator Features

- Surprise Me — randomises a coherent configuration respecting the current category selection

- Gift Mode — hides price from shareable link, adds gift note card and wrap option

- Pair It — warm companion suggestion after completing a piece (matching earrings, bracelet, etc.)

- Digital Certificate Preview — mock IGI/GIA-style certificate shown after stone selection

- Occasion Countdown — dynamic banner showing order deadline for upcoming key dates (Valentine’s, Eid, Christmas, etc.)

- Share Your Design — generates a branded 9:16 design card for Instagram/WhatsApp Stories

- Saved Designs — last 3 designs in sidebar, accessible without login via localStorage, synced on account creation

- Note: AR try-on feature has been removed from scope entirely

## 3.7 Summary, Checkout & Payment

- Full design summary card with warm narrative recap (“Your 1ct oval diamond, set in rose gold...”)

- Transparent pricing breakdown: base + stone + metal + extras

- Lead time displayed: “Crafted with care in 3–4 weeks”

- Payment via Stripe (cards, PayNow, Apple Pay, Google Pay) plus BNPL options (Atome / GrabPay / Pace for SEA)

- Book a Free Virtual Consultation CTA alongside Proceed to Checkout

- Order confirmation email + account order history update on successful payment

## 3.8 Inventory & Admin System (Built from Scratch)

A full back-office admin panel built as part of this engagement:

- Product management: add, edit, archive products; upload images; set pricing per product and per option value

- Configurator management: manage all step options, valid interchangeable combinations, and images per combination

- Inventory management: stock tracking per SKU, low stock alerts, manual stock updates

- Order management: view all orders, update status (Crafting / Ready / Shipped / Delivered), access full configuration per order

- Customer management: view registered customers and order history

- Content management: update landing page content, banners, sustainability page, occasion cards

## 3.9 Additional Pages

- Sustainability Page: visual mined vs. lab-harvested comparison, brand commitments, renewable energy, recyclable packaging

- My Designs (account page): saved configurations with resume, share, and delete actions

- Dual-language support: English + second language (Mandarin or Bahasa — to be confirmed). Language toggle in nav. All strings translatable via admin panel.

# 4. Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) | SSR for SEO; ISR for product pages |
| Styling | Tailwind CSS + CSS custom properties | WOYKE brand tokens: colours, fonts, spacing |
| Animation | Framer Motion | Step transitions, hover states, preview shimmer, progress bar |
| State Management | Zustand | Lightweight configurator state management |
| Jewellery Preview | SVG illustrations keyed to config state | Each option change updates SVG props in real time |
| Authentication | Phone + password + OTP | Customer login with SMS OTP verification |
| Database | Supabase (PostgreSQL) | Products, orders, customers, configurations, inventory |
| Payments | Stripe Checkout | Cards, PayNow, Apple Pay, Google Pay + Atome/GrabPay/Pace BNPL |
| Email / CRM | Klaviyo | Order confirmation, abandoned configurator re-engagement, saved design follow-up |
| Analytics | PostHog | Funnel tracking — drop-off rate per configurator step |
| Hosting | Vercel | Seamless Next.js deployment, edge functions |
| Image Optimisation | next/image + Cloudinary | Auto-format and responsive sizing for product images |

# 5. Revised Budget Estimate

Core Platform (without AI photo feature): SGD 1,500

The price remains competitive given the full scope, which has expanded meaningfully from the original proposal. This reflects our commitment to the project and the relationship.

| Component | Description | Est. Cost (SGD) |
| --- | --- | --- |
| Brand & Visual Design | Off-white WOYKE palette, DM Serif / Plus Jakarta Sans typography, warm maker aesthetic, animations per brief | 150 |
| Landing Page & Occasion Row | Hero, sustainability strip, occasion inspiration cards, staggered animations | 100 |
| Customer Auth (Phone + OTP) | Phone + password login, OTP verification, saved designs sync, customer dashboard | 150 |
| Product Catalogue (100 SKUs) | Grid, filters, search, product detail pages, 1 image per product, real-life photography display | 150 |
| Visual Configurator (11 Steps) | Full WOYKE step flow, live SVG preview, dynamic pricing, all category branches (8a–8i), valid combination enforcement | 500 |
| Special Features | Surprise Me, Gift Mode, Pair It, Digital Certificate Preview, Occasion Countdown, Share Design | 100 |
| Cart, Checkout & Payments | Guest/logged-in checkout, Stripe, PayNow, BNPL, order confirmation, virtual consultation CTA | 100 |
| Inventory & Admin System | Product, configurator, inventory, order, customer, and content management — built from scratch | 150 |
| Additional Pages | Sustainability page, My Designs, dual-language framework | 100 |
| Testing & QA | Cross-device, payment, configurator accuracy, OTP flow, bug fixes | Included |
| Total |  | 1,500 |

| AI Photo Conversion Add-On | Est. Cost (SGD) | Notes |
| --- | --- | --- |
| Photo-to-engineering/CAD-style render | 300 | Pending sample review from client. Final quote after style confirmed. |

## Monthly Running Costs

| Item | Est. Monthly Cost (SGD) |
| --- | --- |
| Cloud Hosting (Vercel) | SGD 0 – 40/month |
| Database (Supabase) | SGD 0 – 35/month |
| Stripe Fees | ~2.9% + SGD 0.50 per transaction |
| SMS OTP (e.g. Twilio) | ~SGD 0.05–0.10 per OTP; est. SGD 20–60/month at launch volume |
| Klaviyo (CRM/Email) | Free up to 500 contacts; SGD 30–80/month as list grows |
| AI API Credits (if add-on) | SGD 20–80/month depending on usage |
| Domain (annual) | SGD 20–50/year |

# 6. Project Timeline

Estimated Delivery: 10 – 14 Weeks — on track for July 2026 launch

Timeline starts from receipt of brand assets, product images, and deposit.

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1 – Discovery & Design | 1 – 2 weeks | Design system setup (WOYKE brand tokens, typography, palette), wireframes for landing page and configurator flow, design brief alignment |
| Phase 2 – Core Infrastructure | 1 – 2 weeks | Database schema, auth system (phone + OTP), admin panel foundation, product import (100 SKUs from client assets) |
| Phase 3 – Configurator Build | 3 – 4 weeks | All 11 configurator steps, live SVG preview engine, valid combination enforcement, dynamic pricing, special features (Surprise Me, Gift Mode, Pair It, etc.) |
| Phase 4 – Product Catalogue & UX | 1 – 2 weeks | Product grid, filters, search, product detail pages, landing page, occasion row, sustainability page |
| Phase 5 – Checkout & Payments | 1 week | Cart, Stripe integration, BNPL, order confirmation, customer dashboard |
| Phase 6 – Language & Admin Completion | 1 week | Dual-language setup, admin panel completion, inventory management, content management |
| Phase 7 – QA & Launch | 1 – 2 weeks | Full cross-device testing, OTP flow testing, payment testing, configurator accuracy, bug fixes, go-live, handover |

# 7. What We Need From You

- All 100 product titles, descriptions, and images (1 real-life image per product)

- Images for each valid interchangeable combination (for Step 3 of the configurator)

- Confirmation of second language (Mandarin or Bahasa?)

- Brand assets: full WOYKE logo, any lifestyle photography for the landing page hero

- Confirmation of preferred BNPL provider (Atome / GrabPay / Pace — or all three)

- Sample photos and desired output style for the AI photo conversion add-on (if proceeding)

- Domain access / DNS details for the existing domain

# 8. Next Steps

- Review this revised proposal and confirm any outstanding questions

- Share product assets and combination images when ready

- Sign agreement and pay 50% deposit to commence

- Development starts within 3 business days of deposit receipt

- We will share a configurator mockup for design review before full development begins

WOYKE is a platform that deserves to be built with the same precision and care that goes into each piece. We’re excited to bring it to life.

Contact Joshua at hello@codingo.sg or +65 9456 2307 anytime.